SYNAPSE

A Coordination Protocol for Multi-Agent AI Systems

Architecture and Execution Plan

Version 1.0 (Unified)

Author: Aadit Rajgor (GitHub: arajgor1)

Date: May 2026

# Executive Summary

Synapse is a coordination protocol and reference runtime that lets multiple AI agents collaborate in real-time. Rather than treating agents as workers in a pipeline that hand off completed tasks, Synapse exposes their thinking, intentions, and pivots to one another while work is in progress, enabling true collaborative intelligence rather than serial task completion.

The thesis is simple: the agent runtime (turn-taking, tool use, retries) is solved. CrewAI, LangGraph, AutoGen, and raw SDKs all do it adequately. What does not exist is a coordination layer that lets these runtimes talk to each other, share state, and avoid stepping on each other's work. Synapse is positioned to be that layer; the equivalent of HTTP for agent collaboration, not Express.js for serving requests.

This document captures the unified architecture (combining v0.1 system design and v0.2 inference-aware adaptations into a single locked spec), the resolved decisions on backend benchmarking, partial-output preservation, reasoning-model handling, and multi-tenant isolation, and a thirteen-week phased execution plan from pre-code decisions through public release.

# 1. Problem and Thesis

## 1.1 What's missing

Current multi-agent frameworks treat agents like workers at separate desks. Agent A finishes, writes output, Agent B picks it up. There is no real-time awareness of what other agents are thinking, intending, pivoting, or struggling with. Memory systems like mem0 and supermemory address what an agent did; they do not address what an agent is doing right now.

The result: parallel agents duplicate work, build divergent mental models of shared state, and miss opportunities for collaborative course-correction. Coordination today is either nonexistent or implemented per-project as ad-hoc orchestrators.

## 1.2 The architectural insight

What needs to be built is not another agent framework but a protocol. Like HTTP, the value is in the standard, not in any single implementation. A protocol that any framework (CrewAI, LangGraph, AutoGen, raw SDKs) can adopt as middleware turns Synapse into the layer everyone benefits from rather than yet another runtime to choose between.

Adoption is achieved by giving developers something they cannot get elsewhere; real-time observability into agent collaboration plus automatic conflict avoidance with under fifty milliseconds of overhead in the happy path.

# 2. System Architecture

## 2.1 Constraints that shape the design

| Constraint | Target | Rationale |
| --- | --- | --- |
| Happy-path latency overhead | Under 50ms per coordinated tool call | Slow coordination = no adoption |
| Conflict-path latency | Under 500ms | Acceptable when conflict actually exists |
| Throughput per session | 1000 messages/sec | Bursty during planning phases |
| Failure mode | Fail-open | Bus failure must not block agent work |
| Protocol stability | Backward compatible across minor versions | Cannot force migrations |
| Operational footprint | Redis + Postgres | No exotic infra |

The fail-open rule is non-negotiable. If Synapse goes down, agents continue working without coordination, log a warning, and reconcile when the bus recovers. Any design that turns Synapse into a single point of failure for the whole agent system is dead on arrival.

## 2.2 Component map

| # | Component | Responsibility | Tech |
| --- | --- | --- | --- |
| 1 | Protocol | Wire format for agent coordination | JSON Schema, 7 message types |
| 2 | Message Bus | Pub/sub between agents and runtime | Redis Streams |
| 3 | State Graph | Live queryable session state | Postgres + JSONB |
| 4 | Router | L1 rules → L2 conflict → L3 semantic | Stateless workers + Haiku |
| 5 | Coordinator | Session-wide reasoning, signal synthesis | Sonnet-class agent |
| 6 | SDK | Developer surface, decorator-based | Python first, TS month 8 |
| 7 | Inference Adapter Layer | Backend abstraction for signal injection | Native / Local-API / Hosted |
| 8 | Observability UI | Real-time visualization, replay, cost | Next.js + WebSockets |
| 9 | Benchmark Tool | Standardized backend comparison | CLI: synapse bench |

## 2.3 System diagram

┌─────────────────────────────────────────────────────────────────┐

│                      Synapse Core                               │

│                                                                 │

│   ┌─────────────┐  ┌─────────────┐  ┌──────────────────────┐    │

│   │ Message Bus │  │ State Graph │  │ Router (L1/L2/L3)    │    │

│   │   (Redis)   │  │ (Postgres)  │  │ + backend-aware      │    │

│   └──────┬──────┘  └──────┬──────┘  └──────────┬───────────┘    │

│          │                │                    │                │

│          └────────────────┼────────────────────┘                │

│                           │                                     │

│                  ┌────────▼─────────┐                           │

│                  │   Coordinator    │                           │

│                  │  (cost-aware)    │                           │

│                  └────────┬─────────┘                           │

└───────────────────────────┼─────────────────────────────────────┘

                            │

                            │ inbox streams

                            ▼

       ┌────────────────────────────────────────┐

       │              Synapse SDK               │

       │   ┌────────────────────────────────┐   │

       │   │  Inference Adapter Layer       │   │

       │   │  (capability-typed)            │   │

       │   └──┬──────────────┬───────────┬──┘   │

       │      │              │           │      │

       │  ┌───▼────┐    ┌────▼────┐ ┌────▼────┐ │

       │  │ Native │    │Local-API│ │ Hosted  │ │

       │  └────────┘    └─────────┘ └─────────┘ │

       └────────────────────────────────────────┘

                │              │           │

            vLLM/SGLang   Ollama/LMS    Claude/GPT/

            TGI/llama.cpp                Gemini

# 3. The Protocol

## 3.1 Message envelope

Every message carries a common envelope:

{

  "msg_id": "01HQ2K3M4N5P6R7S8T9V0W1X2Y",   // ULID

  "type": "INTENTION",

  "version": "1.0",

  "agent_id": "agent_a",

  "session_id": "sess_abc123",

  "task_id": "task_456",

  "parent_msg_id": "01HQ2K3M4N5P6R7S8T9V0W1X2Z",

  "timestamp_ms": 1714992000000,

  "payload": { ... }

}

- ULIDs over UUIDs: sortable by time, no central coordinator

- parent_msg_id for causality, not vector clocks: simpler, sufficient for replay

- session_id is the unit of multi-tenancy and isolation

- Wall-clock timestamps for display; ULID prefix is authoritative ordering

## 3.2 The seven message types

| Type | When emitted | Default routing |
| --- | --- | --- |
| THOUGHT | Streaming reasoning, throttled | Coordinator only (high volume) |
| INTENTION | Before any tool call or major step | Conflict-checked, broadcast on overlap |
| PIVOT | Plan changes mid-task | Routed to anyone affected |
| BELIEF | World-model assertion | Diffed against others' beliefs |
| BLOCK | Stuck, need help | Routed to coordinator + capable agents |
| RESOLUTION | After tool call completes | Routed to dependents |
| COST_REPORT | After each signal handled | Routed to coordinator for cost telemetry |

## 3.3 Why JSON Schema, not Protobuf

Wire efficiency does not matter at our volumes (under 10k msg/sec per session). Protobuf adds compilation step, schema evolution complexity, and harder debugging. JSON Schema is inspectable in the bus, debuggable with any tool, and has validators in every language. We pay roughly 3x in bytes; irrelevant when each message is under 2KB.

# 4. The Inference Adapter Layer

The most important architectural decision in v1.0: signal injection works differently across backends. Hosted APIs (Anthropic, OpenAI, Gemini) cannot do true mid-stream KV manipulation; self-hosted inference engines can. Rather than picking one mechanism, the SDK abstracts both behind a unified adapter interface.

## 4.1 The three tiers

| Tier | Examples | Mechanism | Overhead |
| --- | --- | --- | --- |
| Native | vLLM, SGLang, TGI, llama.cpp | True KV append (pause/append/resume) | ~1.05x |
| Local-API | Ollama, LM Studio, OpenRouter (varies) | Resume via exposed context tokens | ~1.08x |
| Hosted | Anthropic, OpenAI, Gemini | Cached restart with prompt caching | ~1.10–1.30x |

## 4.2 Adapter interface

class InferenceAdapter(Protocol):

    capabilities: BackendCapabilities


      

    async def start_stream(

        self, messages: list[Message], params: GenParams

    ) -> StreamHandle: ...


      

    async def read_tokens(

        self, handle: StreamHandle

    ) -> AsyncIterator[Token]: ...


      

    async def inject_and_continue(

        self,

        handle: StreamHandle,

        injection: str,

        instruction: str = "Continue, accounting for the above.",

    ) -> StreamHandle: ...


      

    async def cancel(self, handle: StreamHandle) -> str: ...

        # Returns whatever was generated before cancel

## 4.3 Why append-and-continue, not cancel-and-restart

An earlier draft assumed cancel-and-restart for mid-stream injection. This was wrong. Cancel-and-restart discards work; append-and-continue preserves the KV cache and only adds new tokens for the signal plus a continuation instruction.

Forward-causal attention means K/V tensors at earlier positions cannot be retroactively edited (the model's already-generated output was based on the old values). But you can append new context after the partial output. The model resumes with full awareness of what it just generated AND the new signal. Effective overhead drops from ~1.3x to ~1.05x.

## 4.4 Three urgency tiers for routing

| Signal urgency | Native agent | Local-API agent | Hosted agent |
| --- | --- | --- | --- |
| Low (FYI) | Inbox at decision point | Inbox at decision point | Inbox at decision point |
| Medium (relevant) | Inject mid-stream freely | Inject mid-stream freely | Batch and inject only if relevance > 0.8 |
| High (conflict, block) | Inject immediately | Inject immediately | Inject immediately |

# 5. Architectural Decisions

## ADR-1: JSON Schema for protocol definitions

Decision: JSON Schema for messages; JSON over Redis Streams as wire format.

Why: developer ergonomics and operational debuggability matter more than wire size at our volumes. Revisit when per-session throughput exceeds 50k msg/sec.

## ADR-2: Redis Streams as message bus

Decision: Redis Streams for the message bus, not NATS / Kafka / Postgres NOTIFY.

Why: sub-millisecond latency, built-in persistence with retention, consumer groups for multiple readers, single operational dependency. Most teams already run Redis.

## ADR-3: Postgres + JSONB for state graph

Decision: Postgres with normalized tables for hot fields, JSONB for flexible payloads. No graph database in v1.

Why: our queries are scope-overlap and key-divergence queries, both trivial in SQL. GIN indexes on text[] make scope overlap fast. One database, not two.

## ADR-4: Three-tier filtering (rules → SQL → LLM)

Decision: L1 topic rules + L2 SQL conflict + L3 Haiku semantic relevance.

Why: 95% of routing decisions can be made by L1+L2 (free, sub-10ms). L3 catches the subtle 5% but at 100-500ms and real cost. Tiered filtering keeps the smart layer affordable.

## ADR-5: Event-driven coordinator, not polling

Decision: Coordinator wakes on specific events (BLOCK, conflict, divergence) plus a 30-second background tick.

Why: polling either wastes tokens (frequent, mostly nothing) or misses fast-evolving situations (infrequent, queues build). Event-driven scales naturally with session intensity.

## ADR-6: Decorator-based SDK

Decision: Python decorators (@agent.intention, @agent.thinking) wrap async functions.

Why: works with any agent runtime (LangGraph nodes, CrewAI tasks, raw functions). Sidesteps the inheritance/composition debate every framework gets stuck on.

## ADR-7: Backend selection at agent registration

Decision: Backend is selected per-agent at registration time, lives in the SDK, not the protocol.

Why: per-call selection makes behavior unpredictable. Per-agent matches reality (agent has a model, model has a host). Protocol stays clean.

## ADR-8: Cost telemetry as first-class signal

Decision: SDK reports per-signal token cost via COST_REPORT messages back to the coordinator.

Why: without this, routing thresholds cannot be tuned. Cannot tell developers what coordination cost. Cannot detect cost outliers. The data is essential to making the smart layer adaptive.

# 6. Resolved Open Questions

## 6.1 Backend Benchmark Tool: shipping in v1

synapse bench runs a standardized coordination scenario against any configured backend. Three workloads: pair-coding, parallel-research, conflict-heavy-refactor. Outputs per-signal token cost (with and without prompt cache), injection latency p50/p95/p99, cost per coordinated action, throughput ceiling, and a normalized coordination efficiency score. Shipped alongside the SDK.

## 6.2 Streaming partial-output preservation

Per-provider cancel handlers in the Hosted adapter. Anthropic and OpenAI cleanly preserve partial output via stream events. Gemini is inconsistent across SDK versions; fallback strategy if partial is empty/null is full restart with prompt caching mitigating cost. The adapter declares actual preservation behavior in BackendCapabilities; the router uses this to raise relevance thresholds for backends with poor preservation.

## 6.3 Reasoning-model backends

Reasoning models (o1, o3, Claude extended thinking) get a flag is_reasoning_model: true with supports_midstream_inject: false during the thinking phase. Signals queue silently during thinking and inject at boundary transitions (when thinking ends and visible output begins, or after full response). Reasoning workloads use longer turns where mid-thinking injection is less needed in practice.

## 6.4 Multi-tenant isolation for self-hosted

Specified in the adapter contract:

NativeAdapterContract {

  isolation_mode: "process"      // each agent has own engine

                | "request_id"   // shared engine, per-call validation

                | "none"         // single-tenant only


      

  validate_ownership(request_id, agent_id, tenant_id) -> bool

  per_tenant_memory_quota_mb: number | null

}

Adapter rejects cross-tenant KV access at the boundary. Router and coordinator never see KV cache directly; all access mediated by the adapter. v1 ships isolation_mode: "process" only; request_id mode in v1.1.

# 7. Execution Plan

## Phase 0 — This Week (Pre-Code Decisions)

These are the decisions that lock in everything downstream. Lock them before any code lands.

- License: Apache 2.0 for protocol + SDK + adapters; consider source-available for hosted runtime later.

- Repo structure: monorepo with /spec, /sdk-python, /runtime, /adapters/{native,local,hosted}, /ui, /bench, /examples.

- Protocol v1.0 freeze: write the seven message schemas as JSON Schema files. Reviewed by 2-3 external agent builders before commit.

- InferenceAdapter interface: concrete TypeScript-style interface, language-agnostic. Lives in /spec/adapter.md.

- First demo target: code-write + code-review + test-write triad. Concrete, viral-friendly, exercises all three urgency tiers.

- Tech stack pinning: Redis 7.4, Postgres 16, Python 3.11+, vLLM 0.6+, Anthropic SDK pinned version.

Deliverable end of Phase 0: public repo with README, LICENSE, /spec/protocol-v1.0/*.schema.json, /spec/adapter.md, Docker Compose stub. Zero application code. The contract is the artifact.

## Phase 1 — Weeks 1-2: Skeleton With One Agent

Goal: end-to-end "agent emits INTENTION, message reaches a second agent's inbox, inbox is consumed at decision point."

- Docker Compose: Redis + Postgres + a placeholder router worker

- Python SDK skeleton: Agent class, @intention decorator, message envelope

- Postgres migrations for state graph schema

- Hosted adapter (Anthropic only) — first because it's what most early users will try

- Demo: two agents, one emits INTENTION, the other prints what arrived in inbox

Acceptance: demo runs reliably 100x in a row. End-to-end latency under 50ms.

## Phase 2 — Weeks 3-4: Real Coordination

Goal: two agents working in parallel automatically detect and resolve conflicts.

- L1 router (rules-based subscription matching)

- L2 router (SQL-based scope overlap detection)

- Pre-execution gate (50ms wait for blocking: true intentions)

- Heartbeat + auto-release on agent timeout

Acceptance: two agents both try to refactor auth/middleware.py simultaneously. One claims first, second receives CONFLICT and pivots without human intervention. Reliably reproducible. L1+L2 routing latency p99 under 10ms with 100 active intentions.

## Phase 3 — Weeks 5-6: Mid-Stream Injection

Goal: signals interrupt agents mid-generation across all three backend tiers, with the same SDK API.

- Native adapter (vLLM): true KV append, pause/append/resume

- Local-API adapter (Ollama): context-token resume

- Hosted adapter (Anthropic) refined from Phase 1

- Per-provider cancel handlers (Q2 resolution)

- Reasoning-model handling (Q3 resolution): boundary detection + signal queueing

Acceptance: same agent script runs across all three backends. High-urgency signal arrives mid-generation; agent course-corrects without restart. Cost report shows ~1.05x / ~1.08x / ~1.15x overhead per signal as predicted.

## Phase 4 — Weeks 7-8: Intelligence Layer

Goal: the coordinator handles cases too subtle for the rule-based router.

- Coordinator agent (Sonnet-class), event-driven trigger

- Cost telemetry: COST_REPORT messages flowing back

- Cost-aware throttling: coordinator raises injection thresholds for hosted agents under cost pressure

- Belief divergence detector

- BLOCK message handling with coordinator-mediated unblocking

Acceptance: scenario where two agents have divergent beliefs about a shared fact. Coordinator detects, routes clarification, agents converge. Total coordination cost under $0.10 for a 10-minute session.

## Phase 5 — Weeks 9-10: The Smart Router

Goal: L3 semantic routing for non-obvious relevance.

- L3 router with Haiku-based relevance scoring

- Batch processing (5-10 messages per Haiku call)

- Adaptive threshold tuning based on cost reports

- Add OpenAI and Gemini hosted adapters

- Add second native adapter (SGLang or TGI) — test the abstraction

Acceptance: L3 routing decisions match human judgment > 80% on a fixed test set. L3 cost averages under 5% of total session cost.

## Phase 6 — Weeks 11-12: Adoption Surface

Goal: make it usable, demonstrable, and shippable.

- Observability UI: live agent grid, thought stream, intention queue with conflict overlay, belief graph, replay scrubber, cost dashboard

- LangGraph adapter (the framework, not the inference adapter)

- CrewAI adapter

- Benchmark tool (synapse bench) — Q1 resolution

- Killer demo: 3-agent code-write/review/test scenario, recorded for launch

Acceptance: developer can install Synapse, run synapse bench, plug into existing CrewAI app, get UI working in under 15 minutes.

## Phase 7 — Week 13: Public Release

- Open-source: protocol, SDK, adapters, runtime, UI, benchmarks

- Show HN / launch post

- Discord/Slack for early adopters

- Three blog posts: (1) Why every multi-agent framework needs a coordination protocol. (2) Mid-stream injection: how Synapse interrupts an LLM mid-thought. (3) Benchmarks: vLLM vs Ollama vs Anthropic for multi-agent coordination.

# 8. Critical Path Watch List

The five things most likely to derail the timeline:

- vLLM KV append API stability. vLLM moves fast; pause/append/resume APIs may shift between versions. Mitigation: pin a vLLM version, contribute upstream if needed.

- Anthropic prompt cache hit rates. Cache misses kill the cost story. Mitigation: explicit cache_control markers in every prefix; instrument hit rate per session.

- L3 router being too slow or too expensive. Haiku at 100ms per call across thousands of messages adds up. Mitigation: aggressive batching from week 1; rules-based pre-filter must catch 70%+.

- Multi-tenant adapter complexity creeping into v1. Easy to over-engineer. Mitigation: ship isolation_mode: "process" only in v1; request_id mode in v1.1.

- Demo plateau. Easy to spend weeks polishing. Mitigation: demo locked at week 12, no further changes; iterate on real adopter feedback post-launch.

# 9. What To Do Tomorrow Morning

Concrete first-day actions, in order:

- Create the GitHub org and synapse repo. License = Apache 2.0.

- Write /spec/protocol-v1.0/intention.schema.json — the highest-leverage schema, drives everything else.

- Write /spec/adapter.md — the InferenceAdapter interface contract.

- Open three GitHub issues: "Pick demo target," "Pick first three sample workloads for benchmark," "Define BackendCapabilities schema."

- Send the protocol spec to 3-5 people building multi-agent systems. Get feedback before any code is written.

The first 100 lines of code do not matter. The first 100 lines of spec do.

# 10. Local Development Setup

## 10.1 Project layout

C:\C3\

├── synapse\                    ← main repo (this project)

│   ├── spec\

│   │   ├── protocol-v1.0\

│   │   │   ├── envelope.schema.json

│   │   │   ├── intention.schema.json

│   │   │   ├── pivot.schema.json

│   │   │   ├── belief.schema.json

│   │   │   ├── block.schema.json

│   │   │   ├── resolution.schema.json

│   │   │   ├── thought.schema.json

│   │   │   └── cost_report.schema.json

│   │   └── adapter.md

│   ├── sdk-python\              ← stub

│   ├── runtime\                 ← stub

│   ├── adapters\

│   │   ├── native\

│   │   ├── local\

│   │   └── hosted\

│   ├── ui\                      ← stub

│   ├── bench\                   ← stub

│   ├── examples\                ← stub

│   ├── docker-compose.yml

│   ├── README.md

│   └── LICENSE

└── graphify_output\             ← knowledge graph of synapse repo

    ├── graph.html

    ├── GRAPH_REPORT.md

    └── graph.json

## 10.2 Memory layer: graphify

Graphify (https://github.com/safishamsi/graphify) is installed and run against the synapse repo to produce a knowledge graph. Output is consumed by AI coding assistants as context. Re-run after significant changes to keep memory fresh.

uv tool install graphifyy && graphify install

cd C:\C3\synapse && graphify .

# Document Status

This document captures the locked v1.0 architecture. Architectural changes after Phase 0 should be proposed against this baseline as ADR additions, not rewrites.

Next deliverable: /spec/protocol-v1.0/intention.schema.json — the highest-leverage schema, written first.